## Slide 1: Enterprise Resource Planning (ERP) Systems

## Slide 2: What is ERP?
An ERP system is an attempt to integrate all functions across a company to a single computer system that can serve all those functions’ specific needs.
“Integration” is the key word for ERP implementation.

## Slide 3: What is ERP?
It may also integrate key customers and suppliers as part of the enterprise’s operation.
It provides integrated database and custom-designed report systems.
It adopts a set of “best practices” for carrying out all business processes.

## Slide 4: Major Reasons for Adopting ERP
Integrate financial information
Integrate customer order information
Standardize and speed up operations processes
Reduce inventory
Standardize Human Resources information

## Slide 5: Potential Benefits of ERP
Internal Benefits
  Integration of a single source of data
  Common data definition
  A real-time system
  Increased productivity
  Reduced operating costs
  Improved internal communication
  Foundation for future improvement

## Slide 6: Potential Benefits of ERP
External Benefits
  Improved customer service and order fulfillment
  Improved communication with suppliers and customers
  Enhanced competitive position
  Increased sales and profits

## Slide 7: ERP Implementation Approaches
The big bang – install a single ERP system across the entire organization
Franchising – Independent ERP systems are installed in different units linked by common processes, e.g., bookkeeping.
Slam dunk – install one or several ERP modules for phased implementation of key business processes.

## Slide 8: Major Phases of ERP Implementation (Kent Sandoe, Enterprise Integration)
Initiation – develop business case, project scope, and implementation strategy
Planning – establish implementation team, determine goals and objectives, establish metrics
Analysis and process design – analyze and improve existing processes, map new processes to be adopted by the system

## Slide 9: Major Phases of ERP Implementation (Kent Sandoe, Enterprise Integration)
Realization – install a base system, customization, and test the system
Transition – replace the formal system with the new system, data conversion
Operation – monitor and improve system performance, provide continued training and technical support

## Slide 10: Major Challenges to ERP Implementation
Limitations of ERP technical capabilities
Inconsistency with existing business processes
Costs - implementation (hardware, software, training, consulting) and maintenance
Impact on organizational structure (front office vs. back office, product lines, etc.)
Changes in employee responsibilities

## Slide 11: Major Challenges to ERP Implementation
Flexibility of software system upgrades
Implementation timelines
Availability of internal technical knowledge and resources
Education and training
Implementation strategy and execution
Resistance to change

## Slide 12: Total Cost of ERP Ownership (in millions of $) - META Group Survey
System Medium Average Smallest Largest Baan 16.1 13.6 0.8 26.5 JD Edwards 3.9 5.7 0.8 21.6 Lawson 1.9 4.1 0.4 16.4 Oracle 5.4 11.2 1.4 42.8 PeopleSoft 7.4 15.5 1.3 58.6
SAP 13.9 52.2 0.8 308.2
SSA 1.7 7.6 0.7 29.6
From: “ Implementation Study Reveals Costs, Benefits,” The Performance Advantage, APICS, October 1999, p.7

## Slide 13: Benefits of ERP Implementation (META Group Survey)
Benefits are mostly in terms of cost containment rather than revenue increase.
53 companies (out of 63) reported annual savings of over $5 millions with the median annual saving of $1.6 million. Nine companies account for 73.4% of the reported savings.
The study found that much of the ERP value is in indirect, non-quantifiable benefits.
A number of companies surveyed had a negative net present value.

## Slide 14: ERP Implementation - Key Enablers (APQC Best-Practice Report)
The organization is prepared for the change.
The executive leaders are active and visible in their support.
The initiative is seen as a business imperative by the organization.
The resources are available to conduct the project completely.
A good packaged system is used and not customized.
The user group is trained to use the software before it is implemented.

## Slide 15: ERP Implementation Practices (APQC Best-Practice Report)
Project Management
  Organizations link implementation teams to both the technical (IS) and functional departments.
  They tightly control implementation processes
  They appropriately use consultants throughout the implementation process
  They manage turnover of key implementation employees
  They have basic business reasons for implementation
  They align implementation with organizational strategies

## Slide 16: ERP Implementation Practices (APQC Best-Practice Report)
Change Management
  Redesigned jobs call for higher levels of skills and accountability
  Change management is viewed as more than just increased training and communication
  Enterprise-wide systems drive redesigned changes.
  The executive sponsor is the change agent.
  Resistance from the work force (including management) is the most significant obstacle.

## Slide 17: ERP Implementation Practices (APQC Best-Practice Report)
Technology Excellence
  Organizations rely heavily on the ERP package as the majority of their application configuration.
  Organizations implement ERP packages on time and within budget
  Organizations centralize support groups within their IT departments

## Slide 18: New Developments In ERP
Availability of web-based and wireless ERP systems
Adoption of easy-to-install ERP systems
Linkage to other software systems, e.g., supply chain management system, e-commerce, customer relationship management system