## Slide 1: Global Software Development
Main issue:
distance matters

## Slide 2: Collocated versus global/multisite
Collocated: housed within walking distance
  People reinvent the wheel if they have to walk more than 30 meters, or climb the stairs
Main question: how to overcome distance in global projects:
  Communication
  Coordination
  Control

## Slide 3: Arguments for global software development
Cost savings
Faster delivery (“follow the sun”)
Larger pool of developers
Better modularization
Little proof that these advantages materialize

## Slide 4: Challenges
communication
coordination
control
temporal
geographical
sociocultural
distance
X
X
X
X
X
X
X

## Slide 5: Temporal distance challenges
Communication:
  Being effective (asynchronous is less effective, misunderstandings, …)
Coordination:
  Cost is larger (travels, infrastructure cost, …)
Control:
  Delays (wait for next teleconference meeting, send email and wait, search for contact, …)

## Slide 6: Geographical distance challenges
Communication:
  Effective information exchange (less informal exchange, different languages, different domain knowledge, …)
  Build a team (cohesiveness, “them and us” feelings, trust, …)
Coordination:
  Task awareness (shared mental model, …)
  Sense of urgency (perception, …)
Control:
  Accurate status information (tracking, blaming, …)
  Uniform process (different tools and techniques, …)

## Slide 7: Geographical distance: awareness
Activity awareness:
  What are the others doing?
Availability awareness:
  When can I reach them?
Process awareness:
  What are they doing?
Perspective awareness:
  What are the others thinking, and why?
Improving awareness and familiarity with other members helps!

## Slide 8: Sociocultural distance challenges
Communication:
  Cultural misunderstandings (corporate, technical, national, …)
Coordination:
  Effectiveness (vocabulary, communication style, …)
Control:
  Quality and expertise (CMM level 5 does not guarantee quality)

## Slide 9: National culture
American managers have a hamburger style of management. They start with sweet talk – the top of the bun. Then the criticism is slipped in – the meat. Finally, some encouraging words – the bottom bun.
With the Germans, all one gets is the meat.
With the Japanese, all one gets is the bun; one has to smell the meat.

## Slide 10: Hofstede’s dimensions
Power distance
  status is important versus individuals are equal
Collectivism versus individualism
  Individuals are part of a group, or everyone looks after himself
Femininity versus masculinity
  Earnings, challenges, recognition (masculine) versus good relationships, cooperation, security (feminine)
Uncertainty avoidance
  Strict rules that mitigate uncertainty versus more flexible
Long-term versus short-term orientation
  Persistence in pursuing goals, order (LT) versus protecting one’s face, tradition (ST)

## Slide 11: Power distance
North America, Europe: managers have to convince their team members
Asia: people respect authority

## Slide 12: Collectivism versus individualism
Asia: personal relationships are more important than the task at hand
North-America, Europe: very task-oriented
IDV (Individualism Index) differs

## Slide 13: Uncertainty avoidance
Low uncertainty avoidance (UAI): can better cope with uncertainty: they can deal with agile approaches, il-defined requirements, etc.
High uncertainty avoidance: favor waterfall, contracts, etc.
Latin America, Japan: high UAI
North America, India: low UAI

## Slide 14: How to overcome distance?
Common ground
Coupling of work
Collaboration readiness
Technology readiness

## Slide 15: Common ground
How much common knowledge members have, and are aware of
Common ground has to be established:
  Traveling, especially at start of project
  Socialization (kick-off meetings)
Intense interaction is more important for success than CMM level

## Slide 16: Coupling of work
Tasks that require much collaboration: at same site
Little interaction required: different sites
  E.g., testing or implementing relatively independent subsystems

## Slide 17: Collaboration readiness
Transition to global development organization:
  Requires changing work habits
  Learning new tools
  Needs incentives for individuals to cooperate

## Slide 18: Technology readiness
Project management tools (workflow management)
Web-enabled versions of tools
Remote control of builds and tests
Web-based project repositories
Real-time collaboration tools (simple media for simple messages, rich media for complex ones)
Knowledge management technology (codification AND personalization)

## Slide 19: Organizing work in global software development
Reduce the need for informal communication
  Usually through organizational means, e.g.:
    Put user interface people together
    Use gross structure (architecture) to divide work (Conway’s Law)
    Split according to life cycle phases
Provide technologies that ease informal communication

## Slide 20: Summary
Distance matters
Main challenges:
  Deal with lack of informal communication
  Handle cultural differences