## Slide 1: Configuration Management (managing change)

## Slide 2: Starter Questions...
Which is more important?
      reliability and stability
      unrestrained progress
Why is change potentially dangerous?
What causes configuration problems?
      multiple developers
      multiple releases
      components used in multiple products
      changing requirements
      etc...

## Slide 3
Change is inevitable.
Change creates
confusion.
AND
BUT,
Confusion is NOT inevitable.

## Slide 4: Outline for Tonight
"Baselines"
CM Repository and Config Tools
CM Plan
Much of this Software Configuration Management presentation
is based on Chapter 27 of Pressman's
  Software Engineering: A Practitioners Approach 6th Edition

## Slide 5: Goals of CM
Identify Change
Report Changes to people who Need to Know
Control Change
    Stability vs Progress
Ensure Change is Properly Implemented
5 of 21

## Slide 6: What Changes?
Software Code
    source code
    object code
Tests
Data
Documents
    SRS
    designs
    project schedules
    test plans, test results
    …

## Slide 7: Key Concept: "Baseline"
"A specification or product that has been formally reviewed and agreed upon, that there-after serves as the basis for further development, and that can be changed only through formal change control procedures."
        IEEE Std 729
        Standard Glossary of Software Engineering Terminology
7 of 21

## Slide 8: Baselines
Establishment of a baseline is a milestone.
Before that milestone, changes can be made informally.
Once reviewed and accepted, the product becomes an established baseline. Everyone proceeds using that version, which is located in a central repository.
Therefore, further change requires formal review, notifications, etc.
8 of 21

## Slide 9: Baseline - Standard Change Process
Change Request is made (see next slide)
Request is Approved or Denied
"Check Out" the item(s)
Make Changes
Testing or Reviews
      formal review of design changes,
      regression testing of modules, etc
Review the Change Order
Notify all Dependencies
      when baseline change will occur
      what changes were made to baseline
"Check In" the new baseline
9 of 21

## Slide 10: Template for Baseline Change Requests
Name, Date, yadda yadda
Type of change
Goal of making the change
Priority / Urgency
Detailed description of the changes
Expected Effects
Timetable for making changes, testing, release,
Estimated Costs
10 of 21

## Slide 11
http://satc.gsfc.nasa.gov/GuideBooks/Image4.jpg

## Slide 12: Version Numbering
Item After Modify Build 1 Build 2 Release 1…
Test Plan 0.0.0 (original version)
0.0.1 --> 0.1.0
0.1.1 --> 0.2.0 --> 1.0.0
Module 1 0.0.0 --> 0.1.0 --> 0.2.0 --> 1.0.0
Module 2 0.0.0
...
0.0.8 --> 0.1.0
0.1.1 --> 0.2.0
0.2.1
0.2.2 --> 1.0.0
12 of 21

## Slide 13: Question...
How do we keep track of all these versions, dependencies among components, approval records, etc. etc. etc.?
  Use Good CM Tools
  Have a Sound CM Procedure

## Slide 14: CM Repository - Common Jargon
Configuration Item
  standard term for entities in the CMR
CM Objects
    CM probably organized as object-oriented database
  Basic Objects
  Aggregate Objects
14 of 21

## Slide 15: CM Tools - Necessary Features
Versioning
Dependency Tracking!!!
Audit Trails!!!
Reporting of Changes
Supports the Change Rules
Requirements Tracing
Repository arranged as "basic objects" and "aggregate objects"
Supports both Linear evolution and Trees

## Slide 16: Parts of a CM Plan
Process Elements
    collection of procedures that define approach to change management
Component Elements
    set of tools and file management system that enable access to and management of items
Construction Elements
    tools that automate the construction of software, test suites, etc.
Human Elements
16 of 21

## Slide 17: IEEE / ANSI 828
Standard for Software Configuration Management Plans
1. Introduction
  a) purpose
  b) scope
  c) definitions and acronyms
  d) references
2. Management
  a) organization
  b) SCM responsibilities
  c) interface control
  d) SCMP implementation
  e) policies, directives, procedures (naming conventions, version designations, problem report process)
3. SCM Activities
  a) configuration identification
  b) configuration control (change history, review authority, read/write control, member identification)
  c) configuration status accounting (status of change requests, status of approved changes, …)
  d) audits and reviews
4. Tools, Techniques, and Methodologies
5. Supplier Control
6. Records Collection and Retention
17 of 21

## Slide 18: IEEE 1042
Guide to Software Configuration Management
Defines terms such as baseline and version
Discusses configuration management as a management discipline and its role in the engineering process
Includes checklists of issues for sections of the SCMP (IEEE Std 828)
Includes four complete examples of SCMPs
18 of 21

## Slide 19: CM Audits
% of unapproved changes
% of Change Orders completed on schedule
% of affected Configuration Items that were not checked
% of properly documented Configuration Items
number of CM Process Failures
19 of 21

## Slide 20: Summary
Change is inevitable.
Baselines are milestones of a configuration item.
Use a tool or set of tools to control change
    access control
    version tracking
    etc
Adopt a Change Management Plan